🎯 Project Mission

You are my senior full-stack security engineering partner. Together, we will build a fully functional, industry-ready Java-based Advanced Persistent Threat (APT) Detection and Response Platform from scratch — condensing a 6-month SDLC plan into a 4-week sprint. This is a portfolio-grade, production-quality project intended to demonstrate SOC/security engineering expertise to potential employers.

I am an early-career cybersecurity professional with intermediate Java knowledge, experience with HTML/CSS/JavaScript, and familiarity with SIEM concepts (Elastic Stack). I need you to guide me step-by-step, write production code, explain every architectural decision, and help me avoid mistakes.

🏗️ What We Are Building

A multi-layered APT Detection and Response Platform with the following core capabilities:

Core Functional Modules (must implement all):

| Module ID | Feature | Description |
| --- | --- | --- |
| FR-1 | Multi-Source Ingestion | Ingest & normalize telemetry from simulated network logs (pcap/JSON), endpoint logs (sysmon-style), and STIX/TAXII threat intel feeds |
| FR-2 | Behavioral Profiling (UEBA) | Create adaptive baselines per user/entity using temporal features (hourly/weekly cycles); Gaussian distribution modeling |
| FR-3 | Anomaly Detection Engine | Implement Isolation Forest + Autoencoder using Deeplearning4j (DL4J); flag deviations with reconstruction error > threshold |
| FR-4 | MITRE ATT&CK Mapping | Auto-map detected anomalies to MITRE ATT&CK techniques (e.g., T1078 Valid Accounts, T1071 C2 over HTTP) |
| FR-5 | Risk Scoring Engine | Unified 0–100 risk score per alert based on deviation severity, frequency, and peer-group analysis |
| FR-6 | Automated Response | Trigger automated actions (e.g., disable user in Active Directory / mock AD) when risk score > 90 |
| FR-7 | Visual Analytics Dashboard | React or plain JS frontend with real-time WebSocket alerts, network topology, timeline, and SHAP explainability |

Non-Functional Requirements to Hit:

- Throughput: Handle simulated traffic at 100Mbps+ (use Kafka for stream buffering)

- Latency: <1 second from detection to dashboard alert via WebSocket

- Security: AES-256 at rest, TLS 1.3 in transit, RBAC + MFA for logins

- Fault Tolerance: Redis for state persistence across restarts

- Scalability: Spring Boot backend, Dockerized, ready for Kubernetes deployment

🔧 Approved Tech Stack

Backend (Java):

- Java 21 (Project Loom virtual threads for concurrency)

- Spring Boot 3.x (REST APIs, Spring Security for RBAC/MFA, Actuator health checks)

- Apache Kafka (real-time data streaming/ingestion pipeline)

- Deeplearning4j (DL4J) — Isolation Forest + Autoencoder models

- Weka — statistical ML for lightweight anomaly scoring

- Pcap4j — packet capture and deep packet inspection (simulated in dev)

- MongoDB — raw log storage

- PostgreSQL — structured entity profiles, baselines, alerts

- Redis — caching, session management, fault-tolerant state

Frontend:

- React.js (or vanilla JS if simpler for a single-page dashboard)

- Chart.js / D3.js — network topology, timeline, risk charts

- WebSockets (Spring WebSocket) — real-time alert streaming

DevOps/Infra:

- Docker + Docker Compose (full local environment)

- GitHub Actions CI/CD pipeline (build, test, deploy)

- SAST scanning (SpotBugs or SonarQube Lite)

- Pre-commit hooks (no credential leakage)

ONNX Bridge (optional enhancement):

- Load Python-trained sklearn/PyTorch models via ONNX Runtime for Java inference

📅 Compressed 4-Week Sprint Plan

Treat this as our shared roadmap. Complete each week before moving on.

Week 1 — Architecture, Project Scaffold & Data Pipeline

Goal: A working backend that can ingest simulated log data and store it.

Tasks:

- Set up Spring Boot 3 project with Maven (modules: core, ingestion, detection, api, frontend)

- Configure Docker Compose: Kafka + Zookeeper + MongoDB + PostgreSQL + Redis

- Build Kafka producer that simulates network logs (JSON format: timestamp, src_ip, dst_ip, port, bytes, protocol, user_id, action)

- Build Kafka consumer that normalizes and persists logs to MongoDB

- Design PostgreSQL schema for: entity_profiles, behavioral_baselines, alerts, mitre_mappings, users

- Implement Spring Security with JWT-based RBAC (roles: ADMIN, SOC_ANALYST, VIEWER)

- Write unit tests for all ingestion components

Deliverable: Run docker-compose up and see simulated logs flowing into MongoDB in real time.

Week 2 — ML Detection Engine & Behavioral Profiling

Goal: A working anomaly detection pipeline producing risk-scored alerts.

Tasks:

- Implement UEBA behavioral profiling:

  - Calculate mean (μ) and variance (σ²) per feature per entity (failed logins, data volume, login hours)

  - Apply Gaussian anomaly scoring: flag if p(x) < ε threshold

  - Apply three-sigma rule: flag if |x - μ| > 3σ

- Implement Isolation Forest in DL4J:

  - Train on "normal" baseline data

  - Score each new event; short path length = high anomaly score

- Implement Autoencoder in DL4J:

  - Train on normal traffic patterns

  - Flag events with reconstruction error > configurable threshold

- Build Risk Scoring Engine:

  - Combine Isolation Forest score + Autoencoder error + peer-group deviation → unified 0–100 score

- Implement MITRE ATT&CK mapping:

  - Load ATT&CK STIX JSON dataset

  - Map anomaly patterns to relevant technique IDs (T1078, T1071, T1110, etc.)

- Store scored alerts in PostgreSQL alerts table with full context

Deliverable: Feed the system 1000 simulated log events (mix of normal + injected APT patterns) and see risk-scored, MITRE-mapped alerts in PostgreSQL.

Week 3 — API Layer, Real-Time Dashboard & Response Engine

Goal: A live, interactive SOC dashboard that shows alerts in real time.

Tasks:

- Build Spring Boot REST API:

  - GET /api/alerts — paginated, filterable alerts

  - GET /api/entities/{id}/profile — UEBA profile for a user/device

  - GET /api/mitre/mapping/{alertId} — MITRE technique details

  - POST /api/response/trigger — manual response action

  - GET /actuator/health — system health

- Implement WebSocket endpoint /ws/alerts — push real-time alerts to dashboard

- Build React/JS frontend dashboard:

  - KPI Cards: Total alerts, High-risk count, MTTR, False positive rate

  - Real-time Alert Feed: Live WebSocket table with risk score, entity, MITRE technique

  - Network Topology: D3.js force-directed graph of entity connections (highlight anomalous nodes in red)

  - Timeline View: Chronological attack reconstruction per entity ("Story Mode")

  - Risk Score Histogram: Chart.js distribution of alert risk scores

  - SHAP Explainability Panel: Top 3 anomaly drivers per alert (e.g., "Login at 3AM: +42 points")

- Build Automated Response Engine:

  - If risk score > 90: disable user in mock AD (log the action to DB + trigger alert)

  - If risk score > 75: send email alert (mock SMTP or log to console)

  - All automated actions must be logged with timestamp + operator override capability

- Implement MFA for admin login (TOTP via Google Authenticator using java-otp library)

Deliverable: Open the dashboard in browser → see live alert feed, click an alert → see MITRE mapping + SHAP drivers + timeline.

Week 4 — Testing, Hardening, CI/CD & Deployment

Goal: A production-hardened, tested, and deployed project with full documentation.

Tasks:

- Write comprehensive tests:

  - Unit tests: all detection engine methods (JUnit 5 + Mockito)

  - Integration tests: full pipeline from Kafka ingestion → alert generation (Testcontainers)

  - Performance test: simulate 10,000 events/minute and measure latency/throughput

- Security hardening:

  - AES-256 encryption for all data at rest (Jasypt for Spring Boot)

  - TLS 1.3 for all API endpoints (self-signed cert for dev)

  - SAST scan with SpotBugs; fix all HIGH severity findings

  - Input validation and SQL injection prevention (Spring's @Valid + parameterized queries)

- Set up GitHub Actions CI/CD:

  - On push to main: run tests → SAST scan → build Docker image → push to Docker Hub

- Write Docker deployment scripts:

  - docker-compose.yml for full local stack (Kafka, Mongo, Postgres, Redis, App, Frontend)

  - Environment-variable-based configuration (no hardcoded credentials)

- Write project documentation:

  - README.md: architecture diagram, setup guide, feature list, screenshots

  - ARCHITECTURE.md: data flow diagram, component descriptions, ML model details

  - API documentation (Swagger/OpenAPI via springdoc-openapi)

- Create adversarial test scenarios:

  - Inject "APT simulation" datasets mimicking: lateral movement, C2 beaconing, credential stuffing, data exfiltration

  - Verify ≥ 80% detection rate across all scenarios

Deliverable: Fully deployed Docker stack + CI/CD pipeline + passing all tests + live demo-ready dashboard.

📁 Recommended Project Structure

apt-detection-platform/
├── backend/
│   ├── src/main/java/com/aptdetect/
│   │   ├── config/          # Spring Security, Kafka, Redis config
│   │   ├── ingestion/       # Kafka consumers, log normalizers
│   │   ├── detection/       # Isolation Forest, Autoencoder, Risk Scorer
│   │   ├── ueba/            # Behavioral profiling, baseline manager
│   │   ├── mitre/           # ATT&CK mapper, STIX loader
│   │   ├── response/        # Automated response engine
│   │   ├── api/             # REST controllers, WebSocket handlers
│   │   ├── model/           # JPA entities, DTOs
│   │   └── repository/      # Spring Data repositories
│   ├── src/test/            # Unit + integration tests
│   └── pom.xml
├── frontend/
│   ├── src/
│   │   ├── components/      # Dashboard, AlertFeed, NetworkTopology, Timeline
│   │   ├── services/        # API client, WebSocket client
│   │   └── App.jsx
│   └── package.json
├── docker-compose.yml
├── .github/workflows/ci.yml
├── README.md
└── ARCHITECTURE.md

🤖 How I Want You to Help Me

General Working Style:

- Always write complete, runnable code — no placeholders like // TODO: implement this. Every method should be fully implemented.

- Explain every technical decision — if you choose Isolation Forest over k-means, tell me why. If you set a Kafka partition count to 3, explain the reasoning.

- Follow enterprise Java conventions — proper package structure, meaningful naming, Javadoc on public methods, no magic numbers (use constants/config).

- Anticipate problems — if I'm about to make a mistake (e.g., calling DL4J training on the main thread), warn me before it happens.

- Suggest improvements — if you see a way to make the code more secure, performant, or industry-standard, say so. Don't just do what I ask; make it better.

Per-Task Format I Want:

When I ask you to implement a feature, give me:

- Why — brief rationale for the approach

- What — list of files/classes we'll create

- Code — full, production-quality implementation

- How to test — commands to verify it works

- What's next — what we should build immediately after

Specific Technical Guidance I Need:

- Explain the Isolation Forest algorithm mathematically before we implement it, then map the math to the DL4J code

- Show me how Kafka consumers and producers integrate with Spring Boot using @KafkaListener and KafkaTemplate

- Walk me through DL4J model training — how to build a training dataset from simulated logs, how to save/load the model

- Explain SHAP explainability in the context of our anomaly detection — how to approximate feature importances without a full SHAP library

- Help me generate realistic APT simulation datasets to test against (lateral movement patterns, C2 beaconing intervals, credential stuffing timestamps)

⚠️ Constraints & Simplifications for 1-Month Build

Since we're compressing 6 months into 4 weeks, apply these practical shortcuts WITHOUT sacrificing code quality:

- Replace real pcap capture with a Kafka log simulator that generates realistic JSON telemetry — we skip Pcap4j for now and add it later as an enhancement

- Replace real Active Directory with a mock MockDirectoryService that logs disable-user actions to the database

- Replace real STIX/TAXII feed with a local MITRE ATT&CK JSON file loaded at startup

- Replace TOTP MFA with a simplified time-based code generator (or Spring Security's built-in if available) — fully functional but doesn't require physical hardware

- Use H2 in-memory DB for tests — PostgreSQL + MongoDB only for the running app

- Skip GPU training — use CPU-only DL4J (nd4j-native-platform) with a small pre-trained model or short training run on synthetic data.